## Slide 1
mmerichukwuanosike@gmail.com
@mmerichukwu
Mmerichukwu Anosike
BUSINESS FUNDAMENTALS IN TECH

## Slide 2
mmerichukwuanosike@gmail.com
02
HI, AM MMERICHUKWU ANOSIKE
Work Experiences
Switch Gas and Ltd
Business Developer
|
Roarnotes
Web Developer
|
Intro
duction
WHAT I DO
Side Hustle UNN
Campus Ambassador

## Slide 3
The
Problem
04
Solving the customers problems ?
What pains can you solve for your customer with the your skill ?
How best do your understand customers ?
hi@hanihusam.com
@bapak2developer

## Slide 4
TECH STUDY CASE
03
hi@hanihusam.com
@bapak2developer

## Slide 7
Our
Solutions
05
WordPress
Using a WordPress CMS to make it easy for admins to manage content.
Paid Template
Purchase a website template that is then customized to reflect the company brand in order to make it more effective and efficient.
SEO Plugins
Installing SEO tools in WordPress to support SEO needs.
hi@hanihusam.com
@bapak2developer

## Slide 8
Resources
Needed
06
01
Domain and hosting
02
Official company brand assets
03
Content that will be published
hi@hanihusam.com
@bapak2developer

## Slide 9
07
Time Schedule
Ticket
Day Estimate
Gathering requirements
2 Days
Setup domain and hosting
2 Days
WordPress setup and installing tools
3 Days
Company Website (3 pages)
6 Days
Finishing
3 Days
Non-working Days
I follow the Indonesian’s national public holiday. This public holiday will not be charged to your invoices.
Available Time
I am reachable within 09.00 - 18.00 (for communication purposes) on GMT +7 Jakarta Time Timezone.
hi@hanihusam.com
@bapak2developer

## Slide 10
08
Pricing
Ticket
Estimated Cost
USD
Infrastructure Setup
250.00
Website Development
350.00
Total
600.00
The following is the estimated cost of the proposed project.
hi@hanihusam.com
@bapak2developer

## Slide 11
09
hi@hanihusam.com
Down Payment
We accept a 30% down payment at the start of work.
Mid Term
A further 50% is due no later than 10 working days after the website is operational.
Final Term
The remaining payment must be made within 10 working days of the completion of all tickets.
Additional
If there are any extra features, they will be charged starting at 150K.
Payment
Terms

## Slide 12
Thanks
Could we be a match? Let’s discuss further.
ANOSIKE MMERICHUKWU
Website Developer